A PROJECT PROPOSAL

OF

JOINT EFFORTS FOR GREEN MOUNTAIN INITIATIVE

FOR

RENOVATION OF WATER WELLS IN FRONTLINE VILLAGES OF BWINDI IMPENETRABLE NATIONAL PARK, PARISH KAYONZA SUBCOUNTY- KANUNGU DISTRICT-UGANDA

PREPARED BY	   :	TWINAMASIKO LUKE

TITTLE	                       FOUNDER JOINT EFFORTS FOR GREEN MOUNTAIN INITIATITIVE

ADDRESS		   :	P.O BOX 992, KABALE-UGANDA

CONTACT		   :	+ (256)779712738

EMAIL                           :        twinamaluke@gmail.com

- PROJECT DESCRIPTION

Joint Efforts for Green Mountain Initiative proposes to renovate 11 existing water wells, which were abandoned by the water user and conduct trainings on water management, usage and utilization within 6 frontline villages of Bwindi Impenetrable National Park covered by the project in Mukono Parish.

- ORGANIZATIONAL HISTORY

The Joint Effort for Green Mountain Initiative is a non-profit organization initiated by a conservationist, Twinamasiko Luke, and a community member neighboring Bwindi Impenetrable National Park (BINP). JEGMI is owned and operated by the local community. It was formed to contribute to the conservation of the mountain gorillas and other biodiversity of Bwindi National Park through sustainable organic agriculture and to combat malnutrition, hunger and poverty. Its goal is to establish an environment where humanity and nature are in harmony, with a vision of ‘Improved socioeconomic status of individual households in Mukono Parish.’ To realize this vision, JEGMI implements development initiatives in health, education, water and sanitation, agriculture and income generation for livelihood improvement of community members in order to reduce pressure on natural resources.

The Bwindi Impenetrable National Park is a critical watershed system for the entire Kigezi region of southwestern Uganda and large areas in eastern Democratic Republic of Congo (DRC).  It is part of the western rift valley that marks the watershed boundary between the River Nile and River Congo basins.

PROBLEM STATEMENT:

Mukono Parish as a frontline area is relatively overpopulated with an estimate of 2058 households; most of these people live at a long distance where the pumping of the gravity water is not possible. The existing gravity water scheme has been in place for the last 13 years and significantly benefits the households that are in low-lying and gently sloping areas of the parish. Despite of government intervention in water, it is still very difficult for the majority of families to access safe and clean water, thereby forcing them to walk for long distances (3-4 hours) to and from their homes to collect water.

Women are the most affected by water scarcity in the households, as they are dominantly involved in fetching water, doing laundry, and cooking, among other household activities that require water.

In addition to water scarcity affecting women the most,

- Women spend more time involved in looking for food for their households, especially through subsistence farming

- In the area, women contribute over 60% of the economic labor needs to their households.

The association between disadvantage on the one hand and water scarcity on the other is evident in that

- 65% of the households served by JEGMI have no access to clean and safe water, while 30% of these can eventually benefit from the planned extension of the existing gravity water scheme. This still leaves the rest (35%) with no hopes to access clean and safe water

- Households lose a lot of economic time to water collection due to the long distances involved

- Efforts by JEGMI to extend water to the most affected areas have always been met with funding difficulty given the limited resources available.

According to the community dialogues and community assessment conducted by (JEGMI), water scarcity propagates a number of other problems in the area:

- Domestic violence: Women spend most of their time in their gardens, and by the time they go home to fetch water, it would be very late for them to prepare food for their husbands, who are the dominant household heads in the area

- School dropout rate: Due to women having limited time for fetching water, the immediate alternative is to have the children forego school on some days, and this mainly affects girl children.

- Child labor: Some households don’t have older children and are left with no option other than sending minors to fetch water. This in turn affects their physical and psychological development.

- Poor academic performance: Children who are asked to collect water before going to school would eventually miss the morning classes, hence affecting their academic performance in school

- Poverty: Households spend the prime economic time collecting water, which diverts from other economic activities like agriculture

- Poor health:  Due to poor water source alternatives, households tend to use the nearby sources, which are usually unprotected, and end up contracting water-borne diseases.

- COMMUNITY BENEFICIARIES OF THE PROPOSED PROJECT

- 2058 households with the population of over 8232 will get access to clean and safe water

- Water-borne diseases in these households will be reduced

- About 100 school children will also get access to clean safe water

- Girl child education will be promoted

- The rate of domestic violence will be reduced

- Household income will be increased

- Community will gain self-sufficiency, which will reduce potential conflicts with wildlife in Bwindi Impenetrable National Park

- Community will have appropriate knowledge of water usage, utilization and management

- PROJECT PLANS

The project will renovate 6 water wells and train community members on water usage and management, sanitation, and hygiene within Mukono Parish, namely Buhoma, Mukono, Nyakeina, Rubona, Kanyamisiga and Kanyashande village locations covered by the project.

| ACTIVITY | TASKS | TIME FRAME | WHO | RESOURCES |
| --- | --- | --- | --- | --- |
| 1. Planning for the execution of activities | Group meeting to plan for the embedded activities | 1 day | Group members Stakeholders | -1 ream papers -Transport -20 pens -Notebooks |
| 2. Identification of stakeholders | Visit stakeholders for sensitization | 7 days | Group members | -Transport |
| 3. Community mobilization | Meetings, Visit groups, churches, and schools to teach water usage, sanitation and hygiene | 7 days | Group members | -Transport -1ream papers -2 pens -Notebooks |
| 4. Training community members on water usage and hygiene. | -identification of groups to be trained -Invitation of group members -Training | 7 days 7 days | Group members | -2ream of paper -Transport -50 pens -Notebooks |
| 5 Selection and identification of the contractor(s) | -Job Advert -Application sorting Interviews, selection and award of contract | 7 days | -Group members -Stakeholders | -I ream of paper -Transport -12 pens -Note books |
| 6. Identification of construction materials | -Identifying sources of supply -Purchase of materials -Transportation of materials | days | -Group members -Contractor -Stakeholders | -Transport -2 notebooks |
| 8. Operation and maintenance | -Opening and closing site on daily basis -Carrying out repairs | Continuous | -Group members -Water User committee | -Notebooks Materials |

- COMMUNITY CONTRIBUTION

The community will contribute in the following ways

- Regular maintenance and cleaning of water catchment area

- Local Labour for carrying construction materials and other required materials

- TECHNOLOGY TO BE USED

The technology used will be renovating water wells in catchment systems.  It is suitable for the community because it is durable and appropriate, since most of the materials can be mobilized and accessed locally

- COMMUNITY MOBILIZATION STRATEGIES

- Community mobilization and sensitization to create awareness of the importance of water springs, safe water, sanitation and hygiene

- Training of community members on usage and maintenance of water springs.

- Community contribution in kind will create a sense of ownership to the project for future sustainability

- Collaboration with other organizations for resource sharing and mobilization will be done to avoid duplication of activities

- ADMINISTRATION

| ACTIVITY | WHOM |
| --- | --- |
| Water point | Water User Committee Chairperson Secretary Treasurer |
| Operation | Local council team |
| Maintenance | JEGMI |

- FOLLOW UPS, ACCEPTABILITY

FOLLOW UPS:

- Visiting the renovation sites regularly; i.e., 3 times per week.

- Collecting and compiling reports from water committee and field officer.

ACCEPTABILITY:

- The number of turn-outs for water collections in a day or a week.

- Comments from the whole community.

- Maintenance: e.g., fixing problems, continuous repair, putting a fence around the water spring

- MONITORING AND EVALUATION STRATEGIES

MONITORING

| ACTIVITY | WHO |
| --- | --- |
| Maintenance | Chairperson water user committee |
| Cleaning of the water spring sites | Assistant chairperson and assistance secretary water user committee |
| Training the community | Field officer in charge of water |
| Overall supervision | JEGMI |

EVALUATION

How the community will evaluate success:

- Community access to clean water

- Water-borne diseases reduced within the community

- Girl child education promotion

- Number of community participants increased

How Joint efforts for Green Mountain Initiative will evaluate success:

- When the water is easily accessible

- By getting the comments from the community

- By the community accepting the abandoned water well

- If water-borne disease cases are reduced

- PROJECT BUDGET

| BUDGET PROPOSAL FOR THE RENOVATION OF |
| --- |
| WATER WELLS IN MUKONO PARISH- KAYONZA SUBCOUNTY |
| DIRECT COSTS |  |
| ITEM | UNITS | UNIT COST (UGX) | NO. OF WELLS | TOTAL (UGX) |
| Cement | 20 | 35000 | 11 | 385000 |
| Hard core stones | 6 | 80000 | 11 | 880000 |
| Aggregates | 1 | 130000 | 11 | 1430000 |
| Sand | 2 | 180000 | 11 | 1980000 |
| Clay soil | 1 | 230000 | 11 | 2530000 |
| Polythene paper/ black | 1 | 120000 | 11 | 1320000 |
| Waterproof cement | 5 | 90000 | 11 | 990000 |
| Iron mesh |  | 280000 | 11 | 3080000 |
| Fencing | 1 | 150000 | 11 | 1650000 |
| Transport |  | 1000000 | 11 | 11000000 |
| Labor |  | 1000000 | 11 | 11,000,000 |
|  | sub total | 3,295,000 | grand total | 36,245,000 |
|  |  | USD=915 |  |  |
|  |  |  |  | USD=10,068 |